FractalX 12 plans

9/26/20

Make a new project FractalX12 MFC multidoc

Use Luna 12 to start off

Copy exercise for chap 6 and get it to work in MFC

Remove property, file, output, and class views

Commit
Created FractalX12 project (MFC multidoc)

Next add libraries for DX12
d3dcompiler.lib
D3D12.lib
dxgi.lib

Create a shell for Renderer12 – don’t put it in another namespace yet. Keep everything in main project for now.

Got Renderer12
Commit: Made shell for view and Renderer12

Next:

Start adding Box code

9/29/20

chap 4 has just initialization
188 initialization
218 program

Copy box app. Don’t include window message and instance
Copy most of d3dApp to Core12.h and .cpp
Need to include utility files d3dx12.h and DDSTextureLoader.h and .cpp. These were initially supplied by microsoft but also in Luna directory
Also added d3dUtil.h and .cpp by Luna

Still need to add the implementation for some functions to Core12

eventually fix so it used std::min max. #define NOMINMAX not working

11/21/20

Next implement chap 7 shapes in FractalX12.
Thinking we need new Core files. We’re using Core12.h/.cpp for Chap6 Box. Make Core12_6Shapes.h/cpp and the substitute them in Renderer12.cpp

Build Luna 7 shapes. -ok
Then study code. Plan new implementation

Put any other specific files in a folder /Shapes

11/24/20

Commit Reorganized files for adding other chapter exercises

created common and Box folders