FractalX 12 plans

9/26/20

Make a new project FractalX12 MFC multidoc

Use Luna 12 to start off

Copy exercise for chap 6 and get it to work in MFC

Remove property, file, output, and class views

Commit
Created FractalX12 project (MFC multidoc)

Next add libraries for DX12
d3dcompiler.lib
D3D12.lib
dxgi.lib

Create a shell for Renderer12 – don’t put it in another namespace yet. Keep everything in main project for now.

Got Renderer12
Commit: Made shell for view and Renderer12

Next:

Start adding Box code

9/29/20

chap 4 has just initialization
188 initialization
218 program

Copy box app. Don’t include window message and instance
Copy most of d3dApp to Core12.h and .cpp
Need to include utility files d3dx12.h and DDSTextureLoader.h and .cpp. These were initially supplied by microsoft but also in Luna directory
Also added d3dUtil.h and .cpp by Luna

Still need to add the implementation for some functions to Core12

eventually fix so it used std::min max. #define NOMINMAX not working

11/21/20

Next implement chap 7 shapes in FractalX12.
Thinking we need new Core files. We’re using Core12.h/.cpp for Chap6 Box. Make Core12_6Shapes.h/cpp and the substitute them in Renderer12.cpp

Build Luna 7 shapes. -ok
Then study code. Plan new implementation

Put any other specific files in a folder /Shapes

11/24/20

Commit Reorganized files for adding other chapter exercises

created common and Box folders

11/26/20

Copied ShapesApp.cpp from Luna into Core12Shapes.

11/27/20

Connected up and now studying with book chap 6
Chap 6 explains some new Dx12 features but the shape program is in chap 7. So skim chap 6.
See plans new about study

12/12/20

Did shape app.
1) Next to wave demo but study while doing it
2) Use tutorial here https://www.3dgep.com/learning-directx-12-1/

Up to DirectX 12 Demo
Download code from github and let Cmake make the project. Build and run. It doesn’t do anything. Just read through and then move on to next tutorial.

The tutorial uses #include <dxgi1_6.h> instead of dxgil_4 as in Luna
Up to “Create the DirectX 12 Device.

Also start implementing the wave demo in FractalX – in progress

12/19/20

LandAndWave
1) Need to add GameTimer object to source -ok
2) Create Renderer12LandAndWaves
3) Add an update method to Renderer12 that will be called from OnTimer. Will need to make a dummy method in other renderers
4) Add GameTimer back to Update(), Draw(), UpdateMainPassCB, UpdateWaves
5) In Update method implement like d3dApp::MsgProc to call Update and Draw
6) Add Timer to fractalx view
7) Connect new Renderer
8) Test

Up a Command Allocator

12/22/20

Up to Create a Fence
Implemented Land and Waves

12/26/20

Up to Window Message Procedure

Plans:
1) Finish reading https://www.3dgep.com/learning-directx-12-1/ -ok
2) Read Luna chap 8 Lighting. Pg 465 -ok
3) Study code for that chap -ok
4) Add program for that chap – landAndWave, next LiColumns
5) Read https://www.3dgep.com/learning-directx-12-2/

Note shadows aren’t covered until 11.5 on page 624

1/9/21

Work on converting LitColumns by updating Shapes sub project

Main changes are lights, skull model and timer

1) Check shaders and see if they are the same as for waves -ok
2) Add timer -ok
3) Update function by function

LandAndWaves uses: DefaultLandAndWave.hlsl and #include "LightingUtil.hlsl"
LitColumnsApp uses: Default.htls and #include "LightingUtil.hlsl" – defauls has 3 lights but the rest is the same. LightingUtils is identical. Rename Defaults to DefaultLitColumns

Up to BuildSkullGeometry() - notice vertex is wrong in FrameResources.h – fixed, OK

BuildMaterials() -ok
Continue with Update(gt)-ok
Up to Draw() -ok
Up to BuildShapeGeometry()

When done commit
1/12/21 done

1/30/21

Make a Crate project

Renderer12Crate like other Render12s
Core12Crate like other Core12s copied from CrateApp

Make Renderer12Crate -ok
Make Core12Crate
Copy from CrateApp

Make sure we use the correct shaders

Connect to view

Research in Luma

Constant buffers 6.6 pg 328
Root Signatures 6.6.5 pg 339
More on ROOT SIGNATURES 7.6 pg 436

2/6/21

Connecting Crate to view
Builds and runs but texture is not drawn?

Texture code and file are there.
Check that the right shader files are used.

2/23/21

Redo Crate from scratch

Updated FractalX2 sandbox which is now just before Crate was added. Leave FractXgit for now and be careful not to commit anything there.

1) make crate folder -ok
2) Copy FrameResource rename to FrameResourceCrate -ok
3) Make Core12Crate and Render12Crate files -ok
4) Implement core12Crate
5) Implement renderer -ok
6) Check shader files
7) Copy texture files

Something in Core12Crate.cpp is throwing off the program

BuildLandGeometry() might be the problem
why would it be here ??
std::vector<Vertex> vertices(grid.Vertices.size());
for (size_t i = 0; i < grid.Vertices.size(); ++i)
{
auto& p = grid.Vertices[i].Position;
vertices[i].Pos = p;
vertices[i].Pos.y = GetHillsHeight(p.x, p.z);
vertices[i].Normal = GetHillsNormal(p.x, p.z);
}

2/26/21

There is no explanation for why this code causes the GPU to fail. I’m going to create a new workspace and project and pick up where I left off. Workspace and project will be Dx12Exp.
Put in C:\code\directx code for now. Maybe add to github later

Need to add ID_START_TIMER and try building

2/27/21

Shapes works now working on Crate. Copied files.
Get exception loading texture
Unhandled exception at 0x7684A8B2 in Dx12Exp.exe: Microsoft C++ exception: DxException at memory location 0x007BE978.

It worked!

Next do 9.11 Textured Hills and Waves demo – create new folder in Dx12Exp. If there is a problem remove the Shape and Crate.

Add FrameResourceHillsWaves
Add Renderer12HillsWaves
Add Core12HillsWaves

3/6/21

Made HillsWaves but it doesn’t show right. Also Shapes stopped working.
Try excluding Shapes code.
Still not working.
Exclude Crate. - nope
Exclude HillsWaves and include shapes – it works
So exclude Shapes again and include HillsWaves

It works. I was using the wrong shader. Copied from TexWaves

Finished chap 9. Start reading chap 10 and continue reviewing